BlueSandsLMS Backend - Sprint Completion Report

1. Sprint Overview

Developer: Ifedayo Michael

Role: Backend Developer

Sprint dates: 5th May 2026 (delivered: June 2, 2026)

Total tasks: 38 OF 41 | Critical: 10 | High: 16 | Medium: 12

2. Completed Tasks

| Task ID | Description | Phase | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| BE-27 | Teacher support ticket submission | 6 | High | Complete | Stored in SupportTickets |
| BE-28 | Student support ticket submission | 6 | High | Complete | Same endpoint as teacher |
| BE-29 | School admin support ticket submission | 6 | High | Complete | UserType from JWT |
| BE-30 | Support resources endpoint | 6 | Medium | Complete | Seeded resources |
| BE-31 | Role-based reports and CSV exports | 6 | High | Complete | Teacher, student, school |
| BE-32 | Communication metrics, analytics, leaderboard | 6 | High | Complete | Teacher Forum deferred |
| NEW-23 | Shop backend | 6 | Medium | Complete | Products and orders |

3. Test Results

| # | Method | Endpoint | Expected | Result | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | POST | /api/auth/register | 200 | 200 | PASS |
| 2 | POST | /api/auth/register-school | 200 | 200 | PASS |
| 3 | POST | /api/auth/login | 200 | 200 | PASS |
| 4 | POST | /api/auth/google-signin | 200 | 200 | PASS |
| 5 | POST | /api/auth/change-password | 200 | 200 | PASS |
| 6 | POST | /api/auth/change-password | 200 | 200 | PASS |
| 7 | GET | /api/school-admin/v2/profile | 200 | 200 | PASS |
| 8 | POST | /api/auth/forgot-password | 200 | 200 | PASS |
| 9 | POST | /api/auth/reset-password | 200 | 200 | PASS |
| 10 | POST | /api/auth/resend-verification | 200 | 200 | PASS |
| 11 | POST | /api/school-admin/teachers | 200 | 200 | PASS |
| 12 | GET | /api/school-admin/teachers | 200 | 200 | PASS |
| 13 | POST | /api/classes/92000000-0000-0000-0000-000000000001/students | 200 | 200 | PASS |
| 14 | GET | /api/classes/92000000-0000-0000-0000-000000000001/students | 200 | 200 | PASS |
| 15 | POST | /api/school-admin/roles/assign | 200 | 200 | PASS |
| 16 | GET | /api/school-admin/roles | 200 | 200 | PASS |
| 17 | GET | /api/teacher/dashboard | 200 | 200 | PASS |
| 18 | GET | /api/student/v1/dashboard | 200 | 200 | PASS |
| 19 | GET | /api/school-admin/analytics | 200 | 200 | PASS |
| 20 | GET | /api/exports/engagement | 200 | 200 | PASS |
| 21 | GET | /api/teacher/performance-metrics | 200 | 200 | PASS |
| 22 | GET | /api/student/v1/experiments | 200 | 200 | PASS |
| 23 | GET | /api/student/v1/assessments/summary | 200 | 200 | PASS |
| 24 | GET | /api/school-admin/billing | 200 | 200 | PASS |
| 25 | GET | /api/school-admin/billing/plans | 200 | 200 | PASS |
| 26 | GET | /api/student/v1/assessments | 200 | 200 | PASS |
| 27 | POST | /api/payments/initiate | 200 | 200 | PASS |
| 28 | POST | /api/feedback | 200 | 200 | PASS |
| 29 | POST | /api/feedback | 200 | 200 | PASS |
| 30 | POST | /api/feedback | 200 | 200 | PASS |
| 31 | GET | /api/admin/feedback | 200 | 200 | PASS |
| 32 | PATCH | /api/admin/feedback/418a1feb-a87f-431f-909c-61daecedb3de/status | 200 | 200 | PASS |
| 33 | GET | /api/student/v1/experiments/launch/93000000-0000-0000-0000-000000000001 | 403 | 403 | PASS |
| 34 | GET | /api/student/v1/experiments/launch/93000000-0000-0000-0000-000000000001 | 200 | 200 | PASS |
| 35 | POST | /api/support/ticket | 200 | 200 | PASS |
| 36 | POST | /api/support/ticket | 200 | 200 | PASS |
| 37 | POST | /api/support/ticket | 200 | 200 | PASS |
| 38 | GET | /api/support/resources | 200 | 200 | PASS |
| 39 | GET | /api/reports/teacher | 200 | 200 | PASS |
| 40 | GET | /api/reports/teacher/export/csv | 200 | 200 | PASS |
| 41 | GET | /api/reports/student | 200 | 200 | PASS |
| 42 | GET | /api/reports/student/export/csv | 200 | 200 | PASS |
| 43 | GET | /api/reports/school | 200 | 200 | PASS |
| 44 | GET | /api/reports/school/export/csv | 200 | 200 | PASS |
| 45 | GET | /api/teacher/communication-metrics | 200 | 200 | PASS |
| 46 | GET | /api/reports/analytics | 200 | 200 | PASS |
| 47 | GET | /api/leaderboard/teachers | 200 | 200 | PASS |
| 48 | GET | /api/shop/products | 200 | 200 | PASS |
| 49 | POST | /api/shop/orders | 200 | 200 | PASS |
| 50 | GET | /api/shop/orders/2d8cd6db-e8f5-41ec-b826-9b47a973d149 | 200 | 200 | PASS |
| 51 | GET | /api/admin/shop/orders | 200 | 200 | PASS |
| 52 | GET | /health/live | 200 | 200 | PASS |
| 53 | GET | /health/ready | 200 | 200 | PASS |

4. Migrations Applied

20250803090611_InitialCreate through 20260531202652_AddSupportAndShopTables were validated by EF Core migration state. Sprint schema changes include support tickets/resources, feedback fields, student estimates, PraxiLabs support, ILS phases, hardening indexes, and shop product/order tables.

5. What I Intentionally Skipped and Why

| Task ID | Description | Reason Skipped | What Is Needed to Complete It |
| --- | --- | --- | --- |
| BE-18 | Paystack fraud fix | Requires Paystack support contact, not a code fix | You guys Contact Paystack support team with transaction IDs , code don’t fix such… |
| BE-24 | Zoho Desk integration | Requires Zoho account and API keys | Provide Zoho Desk subdomain, API token, and department ID |
| Teacher Forum | BE-32 partial | Full feature build out of sprint scope | I need a Dedicated sprint with UI/UX spec , I cant just build backend without a design….not magic! |
| NEW-09 | Free trial model | Alero /kingsley confirmation pending | Alero /kingsley need to confirm modelor logic of how it should work before I code it… |

6. Security Actions Still Required for the next developer taking over

Rotate DB password from bluesands1234 to a strong 32+ character password

Rotate JWT secret to a new 64-character random string

Rotate Gmail app password for noreply@bluesandstemlabs.com

Rotate PraxiLabs API key and secret

Add appsettings.production.json to the server via FTP with all real rotated credentials

Fix space in App.BaseUrl currently breaking email verification links

Add Google Client ID to production config for audience validation on Google Sign In

Confirm appsettings.Development.json is git-ignored and never pushed

NOTE I WONT BE DEPLOYING THIS TASK UNTIL PAYMENT MADE FOR MONTH OF MAY…. THANK YOU.